# High-level estimation

|  |  |  |
| --- | --- | --- |
| # | Subject | Estimated Time(hours) |
| 1 | Implementing project structure | 16 |
| 2 | Implementing authenticating system and testing | 8 |
| 3 | Implementing add user | 8 |
| 4 | Adding expense file | 4 |
| 5 | Sending email | 2 |
| 6 | Creating grid view to view and manage expense files | 8 |
| 7 | Unit testing | 4 |
| 9 | Refactoring and testing | 8 |
| 10 | Documentation | 4 |
|  | Total | 62 |